Pheasant Run Homeowners Association

P.O. Box 4484                                              Topeka, KS 66601

DRAFT MINUTES -- BOD Meeting

Tuesday, July 13th, 2021 6pm

Attendance: Board members --  Rosie, Ray, Lori, Becky, Karla, Ronda, & 21 homeowners.

Agenda presented by Rosie for approval.  Vote to approve.  Moved by Ray, Seconded by Lori -approved.

Ronda presented June 2021 minutes.  Motion to approve as made by Ray,seconded by Lori - approved.

Karla presented monthly financial report.

Rosie brought forward a series of complaints that a Homeowner had brought to the Board’s attention.  The complaints were discussed in open forum and no action was taken.

OLD BUSINESS

Rosie reported on current progress on removing rain guards.  The rain guard removals were scheduled by which ones were reported to be the worst after professional inspection.  The first to be removed were the ones at 5817.  Damage to the building was indeed uncovered which, of course, precipitated repair.  Upon completion of repair at 5817 the contractor will proceed to the next on the list, which is 5801.  Dependent on if and to what extent there are damages to repair, proceeding with further removals will be re-evaluated based on budget, after the water erosion project is complete, and time constraints as the weather progresses. Ray proposed a motion to continue the discussion once the prority #1 rain guards/decks above have been repaired.  Lori seconded and this motion passed unanimously.

Ray also made a motion that given current contractor availability and supply chain issues, the original 120 day for deck repair by owners was not reasonable.  There for he moved that deck repairs to decks not attached to a rain guard be extended to June 1st, 2022.  Lori seconded this motion and it passed unanimously.

It was also brought to the attention of the Board that the membership considered the May Annual Election to be null and void, due to the lack of a quorum, even though objections were solicited from the membership in attendance, and attendees voted to accept the results which were 4 votes shy of a quorum.  Therefore, the current Board of Directors has initiated another election to be held on Septemeber 7th, 2021.  The President selected a Nominating Committee, chaired by Homeowner Linda Walshire, to solicit prospective candidates for the September 7th Election.  In addition to Linda Walshire the nominating committee includes: Ned Nusbaum, Matthew Rutledge, Linda McKay, and Leone Harries.  Nominations must be turned in by the August 10th BOD meeting to be considered.  A listing of nominees will then be posted in the pool cabana no later than August 11th.  Letters and proxies for the upcoming election will be distributed by August 23rd.

NEW BUSINESS

Painting – Becky continues to solicit bids for painting of trim and carports.  It was discussed and agreed that many residents would be willing to complete some painting this fall when the weather is cooler.  This item is currently on hold for further action/discussion.

Pool Smoking –  The membership had an open forum discussion concerning smoking at the pool.  It was determined that no one should be smoking inside the pool cabana, but smoking was acceptable allowed in the outdoor spaces surrounding the pool.  A sign was posted accordingly inside the cabana.

Chimney Stacks – The project is on-going as the contractors schedule allows.  The contractor indicated to Lori that they would be back to complete more stacks mid-late August.

Fence – A 50ft portion of the south fence was blown out during our last high winds weather event.  Brothers Construction has temporarily set the fence back up, but it requires replacement.  The Board is looking into bids to permanently fix this area.  More to follow.

The meeting was adjourned at 7:38pm.

The next meeting is scheduled for August 10th 2021, 6pm @ pool cabana

Ronda Klein
Secretary, PRHOA